Homelab Migration Plan

Single Node k3s → Scalable Cluster

Version 1.0  |  March 2026

1. Overview & Goals

This document outlines the migration plan from a personal PC running Docker services to a production-grade homelab based on Lenovo M910Q Tiny mini PCs running k3s. The setup follows DevSecOps principles with GitOps-driven deployments, centralized observability, and proper network segmentation.

Hardware Inventory

| Device | Role | Status | Notes |
| --- | --- | --- | --- |
| Dell Vostro 3268 SFF | Network Node (OPNsense) | Active — stays | Proxmox + OPNsense VM, VLAN routing |
| Lenovo TS150 | NAS + Gitea | Active — stays | TrueNAS Scale, NFS shares, Gitea |
| Personal PC (Arch) | Current services host | DECOMMISSIONED | Docker Compose — replaced by M910Q |
| Lenovo M910Q #1 | Proxmox + k3s VM (control-plane + worker) | TO BUY | i5-7500T, 16GB DDR4, 256GB SSD |
| Lenovo M910Q #2 | Proxmox + k3s VM (control-plane + worker) | Future | Add when Node 1 is stable |
| Lenovo M910Q #3 | Proxmox + k3s VM (control-plane + worker) | Future | Optional — media/overflow |

Target Architecture

Dell Vostro  →  Proxmox  →  OPNsense VM   (router, firewall, VLAN, DNS)

Lenovo TS150  →  TrueNAS Scale             (NFS storage + Gitea)

├── /mnt/data/immich

├── /mnt/data/paperless

├── /mnt/data/nextcloud

├── /mnt/data/media

└── /mnt/data/gitea

M910Q #1  →  Proxmox ─┐

M910Q #2  →  Proxmox ─┼── Proxmox Cluster (corosync, shared resource pool)

M910Q #3  →  Proxmox ─┘         │

Terraform (bpg/proxmox provider)

├── k3s-node-1 VM  (10.0.10.10) ─┐

├── k3s-node-2 VM  (10.0.10.11) ─┼── k3s cluster (VIP: 10.0.10.9)

├── k3s-node-3 VM  (10.0.10.12) ─┘

└── optional VMs   (Home Assistant, Windows, etc.)

2. Network Design

| VLAN | Subnet | Purpose | Key Hosts |
| --- | --- | --- | --- |
| VLAN10 | 10.0.10.0/24 | Internal services | k3s nodes, Traefik ingress |
| VLAN20 | 10.0.20.0/24 | DMZ / External services | Nextcloud, RSS, public apps |
| VLAN30 | 10.0.30.0/24 | Home / Management | Your devices, admin access |
| VLAN40 | 10.0.40.0/24 | Multimedia (VPN routed) | TV, gaming, media devices |
| VLAN50 | 10.0.50.0/24 | WiFi devices | Isolated guest/IoT |

DNS Split-Horizon

OPNsense Unbound handles internal DNS resolution. Internal devices resolve service domains (e.g. nextcloud.yourdomain.com) to the k3s node IP (Traefik ingress) rather than the public IP, keeping traffic local.

Planned IP Assignments

| Host | IP | Role |
| --- | --- | --- |
| OPNsense | 10.0.10.1 | Gateway + DNS |
| Lenovo TS150 (TrueNAS) | 10.0.10.2 | NFS + Gitea |
| M910Q Node 1 | 10.0.10.10 | k3s control-plane + worker |
| M910Q Node 2 | 10.0.10.11 | k3s control-plane + worker (VM inside Proxmox) |
| M910Q Node 3 | 10.0.10.12 | k3s control-plane + worker (VM inside Proxmox) |
| kube-vip (VIP) | 10.0.10.9 | Floating k3s API server VIP — moves between nodes on failure |
| Monitoring VM | 10.0.10.20 | Prometheus + Grafana + Loki + Alertmanager (Proxmox HA managed) |

3. DevSecOps Pipeline

Everything lives in Git. No manual kubectl apply in production. ArgoCD watches the repository and reconciles the cluster state automatically.

Pipeline Flow

You push code/config to Gitea (on TrueNAS)

│

▼

Gitea Actions runner (on k3s) triggers CI pipeline

│

├── Build container image

├── Trivy scan — vulnerability check (fails pipeline on HIGH/CRITICAL CVEs)

├── Push image to Zot registry (private, on k3s)

│

▼

ArgoCD detects new image / manifest change in Git

│

▼

ArgoCD deploys to k3s automatically

│

▼

Grafana / Prometheus / Loki — observe and alert

Pipeline Stack

| Tool | Role | Runs On |
| --- | --- | --- |
| Gitea | Git server + CI trigger | TrueNAS (VM/app) |
| Gitea Actions | CI runner | k3s pod |
| Zot | Private OCI container registry | k3s pod |
| Trivy | Container image vulnerability scanner | k3s CI job |
| ArgoCD | GitOps continuous deployment | k3s pod |
| Ansible | Node provisioning & config management | Your machine → nodes |
| Grafana + Prometheus + Loki | Metrics, logs, dashboards | Dedicated monitoring VM (Proxmox HA) |

⚠  Ansible playbooks must be able to fully rebuild a node from scratch. This is the single most important operational requirement — if a node dies, you rebuild in minutes, not hours.

[ ] Grafana dashboards showing all services healthy

[ ] Ansible playbook tested and committed to Gitea

[ ] All services migrated from Docker Compose to k3s

[ ] Full pipeline: Gitea push → Trivy scan → Zot → ArgoCD deploy

[ ] ArgoCD deployed, syncing from Gitea

[ ] Centralized Postgres + Redis running

[ ] Authentik configured with SSO working

[ ] Traefik serving HTTPS with valid Let's Encrypt cert

[ ] Gitea running on TrueNAS with homelab-infra repo

[ ] k3s running on Arch PC, kubectl get nodes shows Ready

Phase 0 Completion Checklist

# 6. Decommission Arch PC

# Traffic shifts service by service

# 5. Update OPNsense DNS records → point to new node IP

kubectl get pods -A

# 4. Verify all services healthy

# ArgoCD syncs → entire stack deploys automatically

# 3. Point ArgoCD at homelab-infra Gitea repo

kubectl apply -f argocd-install.yaml

# 2. Install ArgoCD on new node

ansible-playbook -i 10.0.10.10, site.yml

# 1. Run Ansible playbook against new node

Step 6 — M910Q Arrives: Migration Day

Document any manual steps you could not automate

Push final playbook to homelab-ansible Gitea repo

# - Firewall rules

# - kubeconfig setup

# - k3s installation

# - NFS mounts from TrueNAS

# - Static IP configuration

# - SSH hardening

# - Ubuntu 24.04 base setup

# Playbook must handle:

ansible-playbook -i localhost, -c local site.yml

# Test playbook targeting localhost

Write the Ansible playbook that provisions a fresh node. Run it targeting localhost first to validate it works.

Step 5 — Write and Test Ansible Playbook

# Instant rollback = change DNS record back

# To:     service.yourdomain.com → k3s node IP (Traefik)

# Change: service.yourdomain.com → old Docker IP

# DNS cutover per service in OPNsense Unbound:

One service at a time using the DNS cutover pattern. Your PC runs both Docker Compose (old) and k3s (new) simultaneously — migrate and verify each service before decommissioning the old container.

Step 4 — Migrate Services from Docker Compose to k3s

Prometheus + Grafana + Loki — skip on Arch PC, provisioned on monitoring VM after M910Q Proxmox cluster exists

ArgoCD — from this point everything deploys via Git

Trivy — vulnerability scanning in CI

Gitea Actions runner — CI pipeline

Zot — private container registry

PostgreSQL + Redis — centralized databases

Authentik — SSO before any user-facing services

Traefik + cert-manager — validate SSL works end to end

Same order as Phase 2 — Traefik first, everything else follows:

Step 3 — Deploy Infrastructure Services on k3s

Configure SSH key access from your PC and future k3s nodes

Push any existing Docker Compose files to homelab-infra as reference

Create repositories: homelab-infra, homelab-ansible, homelab-docs

Install Gitea via TrueNAS app catalog or a dedicated VM/jail

Gitea goes on TrueNAS now — not on k3s. It must exist before and independently of the cluster so your Git server never depends on what it deploys.

Step 2 — Set Up Gitea on TrueNAS

sudo chown $USER ~/.kube/config

sudo cp /etc/rancher/k3s/k3s.yaml ~/.kube/config

mkdir -p ~/.kube

# Set up kubeconfig for your user

kubectl get nodes

# Verify node is ready

curl -sfL https://get.k3s.io | sh -

Step 1 — Install k3s on Arch PC

⚠  k3s is not officially supported on Arch Linux. It works but you may hit edge cases with systemd units or kernel modules. Nothing critical — just be aware when debugging.

M910Q migration becomes: run playbook → ArgoCD sync → done

All manifests battle-tested before migration day

Ansible playbook is written and tested before the real node exists

All mistakes happen on a machine you can nuke without consequence

Free — use hardware you already own

Why Start on Arch?

Before buying any hardware, build the entire DevSecOps stack on your existing Arch PC. Learn the tooling, make mistakes, write and test Ansible. When the M910Q arrives, the Ansible playbook provisions it and ArgoCD pulls everything from Gitea automatically — you arrive at new hardware with a fully working setup, not a blank slate.

4. Phase 0 — Bootstrap on Arch PC (Start Here)

5. Phase 1 — Foundation (Do Not Skip)

4.1 TrueNAS / Gitea Setup (Before touching k3s)

Complete these on TrueNAS first. Nothing else depends on k3s yet.

Install Gitea — TrueNAS app or dedicated VM

Create NFS datasets for each service: immich, paperless, nextcloud, media, postgres, redis

Export NFS shares, configure network ACL to allow VLAN10 (10.0.10.0/24)

Create Gitea repositories: homelab-infra (k3s manifests), homelab-ansible (playbooks), homelab-terraform (Proxmox VM definitions + state), homelab-docs

Push all existing Docker Compose files to homelab-infra as reference

4.2 M910Q Node Preparation

M910Q nodes run Proxmox VE as the bare-metal hypervisor. k3s runs inside a VM provisioned by Terraform — not directly on the bare metal. The Ansible playbook targets the VM, not the physical host.

Install Proxmox VE on bare metal — static IP on VLAN10, SSH key access

Build Ubuntu 24.04 cloud-init template using Packer — push to Proxmox as base image

Run Terraform (homelab-terraform repo) to provision k3s-node-1 VM — 4 vCPU, 15360MB RAM, static IP 10.0.10.10, cloud-init injects SSH keys

Run Terraform to provision monitoring VM — 2 vCPU, 4GB RAM, static IP 10.0.10.20, Proxmox HA enabled

Run Ansible site.yml against k3s-node-1 VM — mounts TrueNAS NFS, hardens SSH, installs k3s with --cluster-init

Deploy kube-vip static pod manifest to VM — verify VIP 10.0.10.9 is reachable

All kubeconfig, ArgoCD and Ansible references must point to 10.0.10.9 (VIP) — never to individual node IPs

Push all Terraform and Ansible code to Gitea — run destroy + apply once to verify full rebuild works

4.3 Validation Checklist Before Phase 2

[ ] Proxmox VE installed and accessible on M910Q Node 1

[ ] Terraform provisions k3s-node-1 VM and monitoring VM successfully

[ ] Gitea accessible on TrueNAS

[ ] Ansible provisions k3s VM — NFS mounted, k3s running with --cluster-init, kube-vip VIP reachable at 10.0.10.9

[ ] Terraform destroy + apply completes cleanly — full rebuild verified

6. Phase 2 — Infrastructure Services (In Order)

⚠  Deploy in this exact order. Each service depends on the previous one.

Step 1 — Traefik (Ingress)

Deploy as k3s ingress controller. This is your validation that the node is working correctly — if Traefik serves a test service with valid SSL, the foundation is solid.

Deploy via Helm chart to k3s

Configure Cloudflare DNS challenge for Let's Encrypt wildcard cert

Expose Traefik dashboard at traefik.home.local (internal only)

cert-manager handles certificate lifecycle automatically

Test: deploy a simple whoami pod and confirm HTTPS works end-to-end

Step 2 — Authentik (SSO)

Deploy second, before any user-facing services. Retrofitting SSO later is painful.

Configure forward auth middleware in Traefik

Set up OIDC provider for services that support it (Nextcloud, Immich, Grafana)

Create admin and user groups

Step 3 — Databases (Centralized)

All stateful services share one Postgres instance and one Redis instance. No sidecar databases.

Deploy PostgreSQL — persistent volume on TrueNAS NFS

Deploy Redis — for caching (Nextcloud, Immich, Authentik)

Create databases: authentik, immich, paperless, nextcloud

Configure automated pg_dump backups to TrueNAS

Step 4 — DevSecOps Pipeline

Deploy Zot (private OCI registry) — push base images here

Deploy Gitea Actions runner on k3s

Configure Trivy in CI pipeline — fail on HIGH/CRITICAL CVEs

Deploy ArgoCD — point at homelab-infra Gitea repo

From this point: all deployments go through Git → ArgoCD, never manual kubectl

Step 5 — Observability (Dedicated Monitoring VM)

Monitoring runs in a dedicated VM managed by Proxmox HA — not as k3s workloads. This gives observer independence: if the k3s cluster has a problem, Grafana still works and shows you why. Proxmox HA restarts the VM automatically on a surviving node if its physical host fails. Loki and Prometheus data stored on TrueNAS NFS (tank_fast) so nothing is lost on VM restart.

Provision monitoring VM via Terraform (bpg/proxmox) — 2 vCPU, 4GB RAM, 10.0.10.20, VLAN10

Enable Proxmox HA for monitoring VM — auto-restart on node failure

Deploy via Docker Compose (Ansible-managed) — Prometheus, Grafana, Loki, Alertmanager

Mount TrueNAS NFS (tank_fast/monitoring) for Prometheus TSDB and Loki chunks — data survives VM restarts

Configure Prometheus scrape targets: k3s nodes, Proxmox hosts, TrueNAS, OPNsense

Deploy Promtail as DaemonSet in k3s — ships pod logs to Loki on monitoring VM

Expose Grafana via Traefik at grafana.d-kline.org with Authentik SSO

Uptime Kuma stays on Vostro — independent uptime checks for all services

7. Phase 3 — Service Migration (One at a Time)

The DNS switchover trick: because OPNsense split-horizon DNS is already configured, cutting over a service is just changing one Unbound record from old PC IP to k3s node IP. Zero router changes, instant rollback.

Migration Pattern (Apply to Each Service)

1. Stop writes on old container (put service in maintenance mode if possible)

2. Dump / export data from old container

3. Transfer data to TrueNAS NFS share

4. Deploy new instance on k3s pointing at TrueNAS NFS + centralized Postgres

5. Verify service works correctly on temporary internal URL

6. Update OPNsense Unbound DNS record → points to k3s Traefik IP

7. Confirm everything works

8. Decommission old container on PC

Service Migration Order

| Service | Data Migration | Priority | Notes |
| --- | --- | --- | --- |
| Immich | pg_dump + photo files to NFS | High | Verify thumbnails + face recognition rebuild |
| Paperless NGX | pg_dump + document archive to NFS | High | Verify search index rebuilds |
| Nextcloud | Files to NFS + DB dump | High | Test mobile sync after cutover |
| Plex / Jellyfin | Media files already on TrueNAS | Medium | Config + metadata migration only |
| Sonarr / Radarr | Config + DB to NFS | Medium | Re-link media paths after migration |
| Prowlarr | Config only | Medium | Lightweight, easy migration |
| qBittorrent | Config + active downloads | Low | Pause downloads before migration |
| Overseerr | Config + DB to NFS | Low | Reconnect to Sonarr/Radarr after |
| Homepage dashboard | Config only | Low | Reconfigure service links |

8. Phase 4 — Cluster Expansion (Node 2 + Node 3)

The cluster starts as a single node and expands incrementally. Every node runs as both control-plane and worker — no dedicated worker-only nodes. The final 3-node topology gives true HA: etcd requires majority quorum (2/3 nodes), so the cluster survives one node failure. Start on Node 1 and only expand once services are stable for 2-4 weeks.

Cluster Topology Overview

Node 1 (10.0.10.10)  — control-plane + worker   [Phase 1: start here]

Node 2 (10.0.10.11)  — control-plane + worker   [Phase 4: add when stable]

Node 3 (10.0.10.12)  — control-plane + worker   [Phase 4: completes HA]

kube-vip VIP (10.0.10.9) — floating API server endpoint across all 3 nodes

⚠  Resource overhead per node: control-plane components (kube-apiserver, etcd, controller-manager, scheduler) consume ~650MB RAM each. On 16GB nodes this is negligible — ~15.3GB remains available for workloads. i5-7500T and i5-6700T are equivalent for this workload; either works fine.

Step 1 — Bootstrap Node 1 (Single Node, Cluster-Init Mode)

Node 1 must be initialised with --cluster-init so embedded etcd starts in clustered mode. Do not use the plain k3s install — it starts a single-server SQLite mode that cannot later be expanded into a multi-node control-plane cluster.

# Install Node 1 — cluster-init enables embedded etcd

curl -sfL https://get.k3s.io | sh -s - \

--cluster-init \

--tls-san 10.0.10.9 \

--tls-san 10.0.10.10

10.0.10.9 is the kube-vip VIP — add it to TLS SAN now even though kube-vip is not yet deployed. This avoids having to re-issue certs later. All kubeconfig files, ArgoCD, and Ansible must point to 10.0.10.9, not to any individual node IP.

Step 2 — Deploy kube-vip (Before Adding Node 2)

kube-vip provides a floating VIP (10.0.10.9) for the Kubernetes API server. If Node 1 goes down, the VIP moves to Node 2 or 3 automatically — kubectl and ArgoCD never lose connectivity. Without kube-vip, any node failure breaks the API endpoint even if etcd has quorum. Deploy as a static pod so it starts before k3s fully initialises.

# Generate kube-vip static pod manifest

docker run --rm ghcr.io/kube-vip/kube-vip:latest manifest pod \

--interface eth0 --address 10.0.10.9 \

--controlplane --arp --leaderElection \

| sudo tee /var/lib/rancher/k3s/agent/pod-manifests/kube-vip.yaml

# Verify VIP is reachable

kubectl --server https://10.0.10.9:6443 get nodes

Step 3 — Add Node 2 (Control-Plane + Worker)

Buy M910Q Node 2 (i5-7500T or i5-6700T, 16GB DDR4, 256GB SSD)

Run Ansible playbook — installs Ubuntu 24.04, sets static IP, mounts NFS, hardens SSH

Get join token from Node 1:

cat /var/lib/rancher/k3s/server/node-token

Join Node 2 as control-plane + worker (note --server points to VIP, not Node 1 IP):

curl -sfL https://get.k3s.io | sh -s - \

--server https://10.0.10.9:6443 \

--token <token>

Copy kube-vip static pod manifest to Node 2 — same file, same path

Verify: kubectl get nodes shows both nodes Ready with role control-plane,worker

⚠  With 2 control-plane nodes etcd has NO quorum if either node fails (needs 2/2 = both). The cluster will freeze on any single node loss. This is a temporary state — add Node 3 to reach 3-node quorum (tolerates 1 failure) as soon as Node 2 is stable.

Step 4 — Add Node 3 (True HA)

Same process as Node 2. Once Node 3 joins, the cluster reaches true HA: etcd can lose 1 of 3 nodes and still elect a leader. The kube-vip VIP floats across all 3 nodes. No single node outage can take down the cluster or the API server.

Run Ansible playbook against Node 3, copy kube-vip manifest, join with same command as Node 2

Verify etcd health across all 3 nodes:

kubectl get nodes

k3s etcd-snapshot ls   # confirm snapshots are being taken

Test HA: power off Node 1, verify kubectl still works via VIP and pods reschedule

Workloads spread automatically across all 3 nodes — no manual intervention needed

9. Complete Service Reference

| Service | Category | VLAN | External? | Depends On |
| --- | --- | --- | --- | --- |
| Traefik | Ingress | VLAN10 | Yes (443) | cert-manager |
| cert-manager | TLS | VLAN10 | No | Cloudflare API |
| Authentik | SSO / Auth | VLAN10 | No | Postgres, Redis |
| ArgoCD | GitOps | VLAN10 | No | Gitea |
| Zot | Container Registry | VLAN10 | No | TrueNAS NFS |
| Gitea Actions runner | CI | VLAN10 | No | Gitea, Zot |
| Prometheus (monitoring VM) | Metrics | VLAN10 | No | TrueNAS NFS (tank_fast) | Dashboards | VLAN10 | No | Prometheus, Loki |
| Loki (monitoring VM) | Log aggregation | VLAN10 | No | TrueNAS NFS (tank_fast) |
| Grafana (monitoring VM) | Dashboards | VLAN10 | No | Prometheus, Loki |
| Uptime Kuma | Uptime monitoring | VLAN10 | No | Stays on Vostro |
| PostgreSQL | Database | VLAN10 | No | TrueNAS NFS |
| Redis | Cache | VLAN10 | No | - |
| Immich | Photo backup | VLAN10 | No | Postgres, Redis, NFS |
| Paperless NGX | Document mgmt | VLAN10 | No | Postgres, Redis, NFS |
| Plex / Jellyfin | Media streaming | VLAN10 | No | TrueNAS NFS (media) |
| Sonarr | TV show mgmt | VLAN10 | No | qBittorrent, Prowlarr |
| Radarr | Movie mgmt | VLAN10 | No | qBittorrent, Prowlarr |
| Prowlarr | Indexer mgmt | VLAN10 | No | - |
| qBittorrent | Torrent client | VLAN40 | No | VPN route |
| Overseerr | Media requests | VLAN10 | No | Sonarr, Radarr |
| Nextcloud | File storage | VLAN20 | Yes | Postgres, Redis, NFS |
| Homepage | Dashboard | VLAN10 | No | - |

10. Ongoing Maintenance

Backup Strategy

| What | How | Frequency | Destination |
| --- | --- | --- | --- |
| PostgreSQL databases | pg_dump via k8s CronJob | Daily | TrueNAS NFS /backups/postgres |
| k3s etcd | k3s etcd-snapshot | Daily | TrueNAS NFS /backups/etcd |
| ArgoCD app definitions | Git (already in Gitea) | On every change | Gitea repo |
| TrueNAS config | TrueNAS built-in backup | Weekly | External USB / cloud |
| OPNsense config | OPNsense XML export | Weekly | Gitea repo |
| Container volumes | Restic to TrueNAS | Weekly | TrueNAS NFS /backups/volumes |

Regular Tasks

Weekly: Review Trivy CVE scan results in Grafana, update images with HIGH findings

Weekly: Check Grafana dashboards — disk usage, memory pressure, pod restarts

Monthly: Update OPNsense, k3s, and Helm chart versions

Monthly: Review Suricata + CrowdSec alerts in OPNsense

Quarterly: Test full node rebuild from Ansible playbook

Quarterly: Test backup restoration end-to-end for at least one service

11. Key Design Principles

Git is the source of truth — if it's not in Git, it doesn't exist

Ansible can rebuild any node from scratch — the playbook IS the documentation

ArgoCD deploys everything — no manual kubectl apply in production

TrueNAS holds all persistent data — k3s nodes are stateless and disposable

One service migrated at a time — DNS cutover per service, instant rollback available

Observe before you act — deploy monitoring early, fly blind never

Start simple, expand later — single node first, cluster when stable

12. Architecture Decisions & Updates

This section captures key decisions made during implementation that differ from the original plan.

Storage Architecture

Two-tier storage strategy decided during implementation:

| Pool | Type | Purpose | Datasets |
| --- | --- | --- | --- |
| tank_small | HDD Mirror (2x 3.5") | Large files — sequential I/O | photos, media, documents, backups |
| tank_fast | SSD (~120GB) | Databases — random I/O | authentik-db, immich-db, paperless-db, nextcloud-db |

⚠  One HDD (sdc) is failing — 13 SMART test failures at LBA 1195388728. Pool is still Online via mirror. Replace sdc ASAP with same size or larger WD Red Plus or Seagate IronWolf.

Database Strategy

CloudNativePG operator manages all Postgres instances. Each app gets its own isolated Postgres cluster with the correct version. Data stored on tank_fast SSD via NFS.

| App | Postgres Version | Special Requirements | Storage |
| --- | --- | --- | --- |
| Immich | 16 | pgvecto.rs extension for AI/vector search | tank_fast/immich-db |
| Authentik | 16 | None | tank_fast/authentik-db |
| Paperless NGX | 15 | None | tank_fast/paperless-db |
| Nextcloud | 15 | None | tank_fast/nextcloud-db |

Dragonfly (Redis-compatible) used as shared cache for all apps — more efficient than Redis in k8s environments.

Secret Management

SOPS with age encryption for all Kubernetes secrets committed to Gitea. SOPS operator runs in k3s and decrypts secrets automatically at deploy time.

# .sops.yaml in repo root

creation_rules:

- encrypted_regex: ^(data|stringData)$

age: age1vnjflcl0aeefw82f5klz764c4r5ddg9ad63y7vmu58dxmw026sms047q3j

# Encrypt a secret

sops --encrypt --in-place secret.yaml

# Decrypt and apply to k8s

sops --decrypt secret.yaml | kubectl apply -f -

SSL Certificate Management

cert-manager with Cloudflare DNS challenge issues wildcard certificate for *.d-kline.org. Certificate stored as k8s secret, Traefik reads it directly.

# Wildcard cert covers all subdomains

Certificate: *.d-kline.org → Secret: d-kline-org-tls

ClusterIssuer: letsencrypt-prod (Cloudflare DNS challenge)

# All IngressRoutes reference:

tls:

secretName: d-kline-org-tls

Current Implementation Status

| Component | Status | Namespace | Notes |
| --- | --- | --- | --- |
| k3s | Running | kube-system | Single node on Arch PC |
| SOPS operator | Running | sops | age key configured |
| cert-manager | Running | cert-manager | Cloudflare DNS challenge |
| Traefik | Running | traefik | LoadBalancer on 10.0.50.119 |
| Wildcard cert | Ready | traefik | *.d-kline.org via Let's Encrypt |
| Gitea | Running | TrueNAS app | http://10.0.10.150:3000 |
| ArgoCD | Installing | argocd | In progress |
| CloudNativePG | Pending | - | After ArgoCD |
| Dragonfly | Pending | - | After CloudNativePG |
| Authentik | Pending | - | After databases |
| Zot registry | Pending | - | After ArgoCD |
| Gitea Actions | Pending | - | After Zot |
| Trivy | Pending | - | After Gitea Actions |
| Prometheus/Grafana/Loki | Pending | - | monitoring VM — after M910Q Proxmox cluster, not a k3s workload |

Deployment Order (Updated)

Revised order based on actual implementation:

ArgoCD — GitOps, all subsequent deploys go through Git

Commit all current manifests to Gitea homelab-infra repo

Configure tank_fast SSD pool on TrueNAS for databases

NFS StorageClass in k3s pointing to TrueNAS

CloudNativePG operator

Dragonfly (Redis)

Authentik

Zot private registry

Gitea Actions runner

Trivy vulnerability scanning

Provision monitoring VM via Terraform — deploy Prometheus + Grafana + Loki via Ansible

Application services (Immich, Paperless, Nextcloud, arr stack)

TrueNAS NFS Datasets Plan

tank_small/ (HDD mirror - large files)

├── immich/          → photos and videos

├── paperless/       → document archive

├── nextcloud/       → user files

├── media/           → Plex/Jellyfin library

├── downloads/       → qBittorrent

└── backups/         → pg_dump, etcd snapshots, configs

tank_fast/ (SSD - databases)

├── authentik-db/    → Authentik Postgres

├── immich-db/       → Immich Postgres (pgvecto.rs)

├── paperless-db/    → Paperless Postgres

└── nextcloud-db/    → Nextcloud Postgres

Compute Node Architecture — Proxmox Cluster + k3s VMs

All three M910Q nodes run Proxmox VE as the bare-metal hypervisor and are joined into a single Proxmox cluster. k3s nodes run as VMs inside Proxmox, managed entirely by Terraform using the bpg/proxmox provider. This gives two independent layers of fault tolerance and preserves full VM flexibility for future workloads.

Two-layer fault tolerance

Physical M910Q dies

├── Proxmox HA restarts its k3s VM on a surviving node (minutes)

└── k3s etcd quorum maintained (2/3 nodes) — pods reschedule immediately

Terraform provisioning (bpg/proxmox provider)

Terraform targets the Proxmox cluster API as a single endpoint. Each k3s VM is a module clone of a Packer-built Ubuntu 24.04 cloud-init template. Adding a node is one new module block — Terraform creates the VM, cloud-init sets the static IP and SSH keys, Ansible provisions k3s, and the node joins the cluster automatically.

# terraform/k3s-nodes/main.tf

module "k3s_node_1" {

source   = "./modules/k3s-node"

vm_id    = 101

name     = "k3s-node-1"

ip       = "10.0.10.10"

cores    = 4

memory   = 15360

template = "ubuntu-2404-cloud-init"

}

Proxmox cluster requirements

All nodes on the same network — VLAN10 (10.0.10.0/24) ✓

Low latency between nodes for corosync heartbeat — local switch ✓

Odd number of nodes for Proxmox quorum — 3 nodes ✓

Terraform state stored in Gitea private repo (homelab-terraform) — no external dependencies

⚠  This applies to M910Q compute nodes only. The Dell Vostro network server runs standalone Proxmox with OPNsense VM and is not part of this cluster — it has a fixed permanent purpose and nothing to gain from clustering.

Observability Architecture — Dedicated Monitoring VM

Prometheus, Grafana, Loki, and Alertmanager run in a dedicated VM on the Proxmox cluster — not as k3s workloads. This gives observer independence: monitoring survives k3s cluster failures and provides visibility into the problem. Proxmox HA manages VM restart on node failure. Grafana is the single pane of glass for the entire homelab — k3s, Proxmox hosts, TrueNAS, and OPNsense all feed into it.

VM specification

IP:       10.0.10.20  (VLAN10)

vCPU:     2

RAM:      4 GB

Storage:  TrueNAS NFS tank_fast/monitoring  (Prometheus TSDB + Loki chunks)

HA:       Proxmox HA — auto-restart on physical node failure

Managed:  Terraform + Ansible (Docker Compose inside VM)

What it scrapes

k3s nodes — node-exporter, kube-state-metrics, Traefik, ArgoCD, CloudNativePG metrics

Proxmox cluster — proxmox-exporter on each node

TrueNAS — SNMP or TrueNAS API exporter

OPNsense — Prometheus plugin or SNMP exporter

Logs — Promtail DaemonSet in k3s ships pod logs to Loki on the monitoring VM

⚠  Only failure scenario where monitoring is unavailable: 2 of 3 M910Q nodes fail simultaneously (Proxmox loses quorum). This is a catastrophic hardware scenario — at that point you are looking at physical machines, not dashboards.

Network Summary

| Host | IP | VLAN | Role |
| --- | --- | --- | --- |
| OPNsense | 10.0.10.1 | VLAN10 | Gateway, DNS, firewall |
| Proxmox | 10.0.10.2 | VLAN10 | Hypervisor (OPNsense VM) |
| TrueNAS TS150 | 10.0.10.150 | VLAN10 | NAS + Gitea |
| Arch PC (current) | 10.0.50.119 | VLAN50 | k3s node (temporary) |
| M910Q Node 1 (future) | 10.0.10.10 | VLAN10 | Proxmox + k3s VM (control-plane + worker) |
| M910Q Node 2 (future) | 10.0.10.11 | VLAN10 | Proxmox + k3s VM (control-plane + worker) |
| M910Q Node 3 (future) | 10.0.10.12 | VLAN10 | Proxmox + k3s VM (control-plane + worker) |
| kube-vip VIP | 10.0.10.9 | VLAN10 | Floating k3s API server endpoint — use this in all kubeconfig and tools |
| Monitoring VM (future) | 10.0.10.20 | VLAN10 | Prometheus + Grafana + Loki + Alertmanager — Proxmox HA managed |

Domain & Services

| Subdomain | Service | External? | Auth |
| --- | --- | --- | --- |
| traefik.d-kline.org | Traefik dashboard | No | Basic auth + local-only |
| proxmox.d-kline.org | Proxmox UI | No | local-only middleware |
| nas.d-kline.org | TrueNAS UI | No | local-only middleware |
| opnsense.d-kline.org | OPNsense UI | No | local-only + Authentik |
| argocd.d-kline.org | ArgoCD UI | No | Authentik SSO |
| auth.d-kline.org | Authentik | No | - |
| nextcloud.d-kline.org | Nextcloud | Yes | Authentik SSO |
| immich.d-kline.org | Immich | No | Authentik SSO |
| grafana.d-kline.org | Grafana (monitoring VM) | No | Authentik SSO |